Business Requirements Document (BRD)

OraEarn

1. Executive Summary

OraEarn is a shift-work money management application designed for hourly workers, particularly international students and part-time or casual workers in Australia. The platform allows users to track jobs, log shifts, monitor visa work-hour limits, manage expenses, and build savings, all within a single, unified application.

2. Business Problem

| Problem | Impact |
| --- | --- |
| Visa compliance risk | Student visa holders risk breaching the 48-hour/fortnight work limit set by Home Affairs, with no easy way to track it. |
| Scattered pay records | Workers with multiple jobs must juggle separate records for each employer. |
| No clear money picture | Earnings, spending, and savings are not viewed together in one place. |
| Hard to save on irregular income | There is no structured way to set savings goals against variable hourly income. |
| Financial stress | A lack of simple, guided tools increases financial stress for students balancing work and study. |

3. Business Goals

• Help hourly workers remain compliant with visa work-hour restrictions.

• Centralise shift, pay, and expense tracking within a single platform.

• Improve financial literacy and savings behaviour through AI-guided advice (Aura).

• Reduce reliance on spreadsheets and manual tracking methods.

4. Scope

In scope:

• Job and employer tracking

• Shift logging with live clock-in and clock-out, with automatic pay calculation

• Visa hour monitoring and alerts

• Expense tracking with categories and budgets

• Savings goals with progress tracking

• Aura AI advisor, providing tips on hours, visa status, savings, and balance

• Analytics dashboard

Out of scope (for prototype/version 1):

• Direct payroll integration with employers

• Tax filing or reporting

• Multi-currency support

5. Stakeholders

| Stakeholder | Role |
| --- | --- |
| International students / part-time workers | Primary end users |
| University / visa compliance bodies | Indirect stakeholders; set the 48-hour/fortnight rule that OraEarn helps users follow |
| Project team (Developer, DBA, Business Analyst, Report Writer) | Build and document the product |
| Lecturer / tutor | Monitors and assesses weekly progress |

6. Target Users

• International students with work restrictions

• Part-time or casual workers with multiple jobs

• Anyone seeking shift tracking, budgeting, and savings combined in one application

7. High-Level Features

| Feature | Solves |
| --- | --- |
| Job and shift tracking with automatic pay calculation | Scattered pay records |
| Visa hour monitor with alerts | Visa compliance risk |
| Expense tracking with budgets | No clear money picture |
| Savings goals with allocation percentage | Hard to save on irregular income |
| Aura AI advisor | Financial stress and lack of guidance |
| Analytics dashboard | No clear money picture |

8. Success Criteria

• A user can log a shift and see pay calculated automatically.

• A user receives an alert before exceeding the 48-hour/fortnight visa limit.

• A user can set a savings goal and view progress and hours needed to reach it.

• Aura provides at least one relevant tip based on the user's current data.