# OraEarn — Sydney Group 4

Week 7 — Business Analyst Deliverable: SRS / BRD Reconciliation

Prepared by: Jenish Gurung

PRT681 Software Engineering Group Project

# Purpose

Verify that the existing Software Requirements Specification (SRS) and Business Requirements Document (BRD) accurately reflect the current state of the OraEarn build, and flag any gaps before the Week 8 traceability work.

# Milestone Status Reviewed (per project canvas)

- M1 — Auth, database, roles, admin approval: Done

- M2 — Jobs, shifts, expenses, savings goals: Done

- M3 — Visa compliance, analytics dashboard: In progress

- M4 — Aura AI, notifications, Excel/PDF export: In progress

# Reconciliation Findings

- Authentication module (JWT, admin approval workflow, role-based access) matches BRD description — no drift identified.

- Job and shift CRUD, including live clock-in/out, matches BRD; monthly calendar view confirmed present.

- Expense categories and savings goals implemented as specified; budget calculator allocation logic to be re-checked once M3/M4 close.

- Visa compliance engine (48-hour rolling fortnight enforcement) is documented in BRD but not yet fully verifiable against a completed build — carried into Week 8/9 for validation.

- No undocumented features found; BRD terminology is consistent with current entity names (Application_User, Job, Shift, Active_Shift_Session, Expense_Category, Expense, Savings_Goal, User_Notification_Read).

# Action Carried to Week 8

- Build a formal requirements traceability matrix linking each in-scope feature to its acceptance criteria and corresponding Jira ticket.