Individual Meeting Log - Week 7

OraEarn | Authentication, admin dashboard, and expense CRUD | 1 September 2026

| Student | Dharma Bahadur Budhathoki (S395172) |
| --- | --- |
| Date | Tuesday 1 September 2026 |
| Location | In class / individual progress meeting |
| Related sprint | Week 7 (31 August - 4 September 2026) |
| Meeting purpose | Review authentication, the admin dashboard, expense CRUD, and REST/.NET/Swagger work |

Meeting Purpose

This individual meeting was used to review Week 7 application work: authentication, the admin dashboard, and expense CRUD. The APIs were built as REST services in ASP.NET Core and tested with Swagger. The meeting also confirmed the Week 8 plan for finishing Swagger and starting the AI chatbot UI and backend.

Work completed this period

Application authentication was implemented, including registration, login, JWT tokens, and protected routes.

The admin dashboard was built so pending registrations can be reviewed, approved, or rejected, and admin-only pages stay restricted.

Expense CRUD was implemented (create, read, update, and delete), covering expense records and related category data.

These features were built as REST APIs in ASP.NET Core (.NET).

Swagger was used during this work to test and document the auth, admin, and expense endpoints.

Work summary

| Area | Status |
| --- | --- |
| Application authentication | Completed in Week 7 |
| Admin dashboard | Completed in Week 7 |
| Expense CRUD | Completed in Week 7 |
| REST APIs with .NET | Used throughout Week 7 |
| Swagger | Used in Week 7; further implementation in Week 8 |
| AI chatbot UI and backend | Not started - planned for Week 8 |

Points raised

Week 7 focused on making the application usable: auth first, then the admin dashboard, then expense CRUD.

REST with .NET was the approach for the backend APIs, with Swagger used to test those endpoints while coding.

Admin access must stay separate from normal user access, including approval of pending registrations.

Expense CRUD is the first money feature; savings and other extras were not the focus of this week.

Actions outstanding

Continue and finish Swagger setup and documentation in Week 8.

Start the AI chatbot UI in Week 8.

Start the AI chatbot backend in Week 8.

Work next period

Week 8: implement Swagger more fully so the REST APIs are documented and easy to test.

Week 8: start making the AI chatbot UI.

Week 8: start the AI chatbot backend as well.

Decisions and outcomes

Week 7 authentication, admin dashboard, and expense CRUD are accepted as this week's completed work.

REST with .NET and Swagger will continue as the backend approach.

Next individual meeting will review Swagger progress and the start of the AI chatbot UI and backend.

Next meeting

Week 8 individual progress meeting, covering Swagger implementation and the start of the AI chatbot UI and backend.