# OraEarn

Project Proposal

Document version: 1.0  |  Date: August 2026
Shift, Finance, and Visa Compliance Management Platform with AI Advisory

# 1. Executive Summary

OraEarn is a web-based personal work and financial management platform designed for hourly workers, with a primary focus on international students in Australia. The platform integrates shift tracking, earnings calculation, expense management, savings goal planning, visa compliance monitoring, analytical reporting, and an AI-powered advisory service (Aura) within a single secure application.

International students frequently manage employment, budgeting, and visa obligations using disconnected tools such as spreadsheets and banking apps. This increases the risk of financial mismanagement and inadvertent non-compliance with the 48-hour per fortnight work limit applicable to student visa holders.

OraEarn addresses this gap by providing a unified, data-driven solution that improves record accuracy, financial visibility, and regulatory awareness.

# 2. Problem Statement

Hourly workers and international students face fragmented record-keeping across multiple tools.

Student visa holders must not exceed 48 hours of work per rolling 14-day period; manual tracking is error-prone.

Users lack consolidated views of earnings, spending patterns, and savings progress.

Without alerts or advisory support, problems such as overwork or negative balance may only be discovered after they occur.

Generic financial apps do not account for visa status, hourly employment, or individual savings goals.

# 3. Project Objectives

Primary: Develop a secure web application for shift, finance, and visa compliance management.

Implement JWT authentication with Admin and User roles.

Enable job and shift management with automated earnings calculation and live clock-in/out.

Enforce and monitor student visa fortnight hour limits (48 hours).

Support expense categorisation, budgeting, and savings goal tracking.

Deliver analytics dashboards with period filters and Excel/PDF export.

Generate proactive notifications for compliance and financial risks.

Integrate Aura, a rule-based AI advisor using the user's live data.

Provide administrative tools for user approval and platform analytics.

# 4. Scope

In scope: Authentication, jobs, shifts, visa compliance, expenses, savings goals, analytics, notifications, Aura AI chat, admin panel, SignalR real-time updates, Excel/PDF export.

Out of scope (initial release): Native mobile apps, external payroll/banking APIs, LLM/OpenAI integration, multi-country visa engines, automated tax or immigration submissions.

# 5. Target Users

Primary: International students employed part-time while studying in Australia.

Secondary: Hourly and casual workers requiring structured employment and financial tracking.

Administrative: Platform administrators responsible for registration approval and oversight.

# 6. Proposed Solution

Three-tier architecture: React frontend → ASP.NET Core API → SQLite/PostgreSQL database.

Python FastAPI microservice (Aura) for AI advisory, called by the API with user context.

Core modules: Authentication, Jobs & Shifts, Visa Compliance, Expenses, Savings Goals, Analytics, Notifications, Aura AI, Administration.

Aura uses rule-based logic (no external API keys) and can be upgraded to an LLM in future.

# 7. Technology Stack

Frontend: React 19, Vite, TypeScript, Tailwind CSS, shadcn/ui

Backend: ASP.NET Core 10, Entity Framework Core, ASP.NET Identity, JWT

Real-time: SignalR (WebSockets)

Database: SQLite (development), PostgreSQL (production)

AI Service: Python 3, FastAPI, Pydantic

Export: xlsx and jsPDF (client-side analytics download)

# 8. Methodology

Phase 1 — Foundation: Database, authentication, roles, admin approval

Phase 2 — Core features: Jobs, shifts, expenses, savings goals

Phase 3 — Compliance & analytics: Visa enforcement, dashboard, charts

Phase 4 — Intelligence: Notifications, Aura AI, export functionality

Phase 5 — Polish & documentation: UI refinement, testing, documentation

# 9. Deliverables

Complete source code (backend, frontend, AI advisor)

Database schema with migrations and seed data

Deployable web application and REST API

Documentation (README, requirements, project proposal)

Demo accounts and analytics export (Excel/PDF)

# 10. Expected Outcomes

Single platform for shifts, money, and visa compliance

Automated calculations and timely compliance alerts

Analytics supporting informed budgeting and savings decisions

Aura provides instant, data-driven guidance

Demonstrates professional full-stack development across .NET, React, and Python

# 11. Risks and Mitigation

Visa rule changes → Configurable hour limits; document 48 hr/fortnight assumption

AI service offline → Graceful fallback; core app works independently

Data accuracy → Server-side calculation and validation

Security → JWT auth, row-level isolation, admin role checks, HTTPS in production

Scope creep → Clear in/out of scope; phased implementation

# 12. Conclusion

OraEarn unifies shift tracking, expense management, savings planning, visa compliance monitoring, analytics, notifications, and AI advisory services to address a clearly defined problem.

The project is feasible, delivers tangible value to target users, and demonstrates professional full-stack engineering suitable for academic assessment or future development.

The system provides guidance only and does not constitute legal or immigration advice.

# Appendix — Demo Credentials

| Role | Email | Password |
| --- | --- | --- |
| Admin | admin@shifttracker.local | Admin123! |
| User (visa demo) | alice@shifttracker.local | User123! |
| User | bob@shifttracker.local | User123! |